Perfect. Advanced + Windows. Let's build this properly.

KrushiAI — Full Implementation Plan

Project Structure

krushiai/

├── backend/

│   ├── main.py                  # FastAPI app entry point

│   ├── routes/

│   │   ├── crop.py              # Crop recommendation

│   │   ├── pest.py              # Pest detection

│   │   ├── market.py            # Price prediction

│   │   └── irrigation.py        # Irrigation advisor

│   ├── models/

│   │   ├── pest_model/          # Downloaded HuggingFace model

│   │   └── market_model.pkl     # Trained scikit-learn model

│   ├── data/

│   │   ├── crop_prices.csv      # Historical price data

│   │   └── crop_soil_map.json   # Crop-soil-climate mapping

│   ├── db/

│   │   └── krushiai.db          # SQLite database

│   └── requirements.txt

├── frontend/

│   ├── src/

│   │   ├── pages/

│   │   │   ├── Dashboard.jsx

│   │   │   ├── CropAdvisor.jsx

│   │   │   ├── PestDetection.jsx

│   │   │   ├── MarketPredictor.jsx

│   │   │   └── Irrigation.jsx

│   │   ├── components/

│   │   └── App.jsx

│   └── package.json

└── README.md

Week-by-Week Plan

Week 1 — Foundation + Pest Detection

Day 1 — Environment Setup

- Install: Python 3.10+, Node.js, VS Code

- Create virtual environment: python -m venv venv

- Install backend deps: fastapi, uvicorn, pillow, transformers, torch, sqlite3

- Bootstrap React frontend: npx create-react-app frontend

Day 2-3 — Pest Detection Module

- Download linkanjarad/plant-disease-model from Hugging Face (PlantVillage trained)

- Build /pest/detect POST endpoint — accepts image, returns disease + confidence + treatment suggestion

- Hardcode treatment suggestions per disease class in a JSON map

- Test with sample leaf images

Day 4-5 — Pest Detection Frontend

- Build PestDetection.jsx — image upload, preview, result card

- Connect to backend via Axios

- Show: disease name, severity, recommended treatment

Day 6-7 — Buffer + Testing

- Test edge cases (blurry image, wrong crop)

- Add basic error handling

Week 2 — Crop Advisor + Irrigation

Day 1-2 — Crop Recommendation Module

- Build crop_soil_map.json — maps soil type + state/region → suitable crops with expected yield & profit

- Build /crop/recommend POST endpoint

- Input: soil type, location (state), land size, water availability

- Output: top 3 crop suggestions with estimated profit per acre

Day 3-4 — Irrigation Module

- Integrate Open-Meteo API (no key needed)

- Implement FAO-56 formula: Water needed = ETo × Kc - rainfall

- Build /irrigation/schedule endpoint

- Input: crop type, location, sowing date

- Output: "Irrigate X mm on [date] at evening"

Day 5-6 — Market Price Predictor

- Download historical crop price data from data.gov.in (Agmarknet)

- Train a simple Random Forest model with scikit-learn

- Features: crop, month, region, MSP

- Save model as market_model.pkl

- Build /market/predict endpoint

Day 7 — Connect Frontend

- Build CropAdvisor.jsx and Irrigation.jsx pages

- Wire all endpoints

Week 3 — Dashboard + Polish

Day 1-2 — Unified Dashboard

- Build Dashboard.jsx — single page showing summary of all 4 modules

- Farmer enters: name, location, crop, soil type once → all modules pre-filled

Day 3-4 — SQLite Integration

- Save each query + result to local SQLite DB

- Build a simple history view — "Your last 5 recommendations"

Day 5 — UI Polish

- Use Tailwind CSS for clean, mobile-friendly UI

- Add loading states, error messages, empty states

Day 6-7 — README + GitHub

- Write a strong README with:

  - Project description

  - Architecture diagram

  - Screenshots

  - How to run locally

- Push to GitHub with clean commits

Data Sources (All Free)

| Data | Source |
| --- | --- |
| Crop prices | data.gov.in → Agmarknet |
| Soil maps | NBSS&LUP open data |
| Weather | open-meteo.com (no key) |
| Pest model | Hugging Face — PlantVillage |
| Crop-soil mapping | Build manually from ICAR guidelines |

What to Highlight on Resume

KrushiAI — AI-Powered Farm Advisory Platform

• Built 4 AI modules: crop recommendation, pest detection (CV),

market price prediction (ML), and irrigation scheduling

• Pest detection using fine-tuned ViT model on PlantVillage dataset

• Price prediction with Random Forest trained on Agmarknet data

• Real-time weather via Open-Meteo API + FAO-56 irrigation formula

• Stack: React, FastAPI, PyTorch, scikit-learn, SQLite

Where to Start Right Now

Start with Day 1 of Week 1 — set up the project structure and get FastAPI running with a hello world endpoint. Then pest detection on Day 2.

Want me to give you the exact starter code for Day 1 setup — the FastAPI app, folder structure, and React bootstrap?